## Slide 1: Project management
Viet-Trung Tran
trungtv.github.io
School of Information and Communication Technology

## Slide 2: Outline

## Slide 3: Building an information system
A project is a planned undertaking with a start and finish, that produces an end result
Should include all the activities needed to design, develop, and launch a new system
  Identify
  Plan
  Organize
  monitor

## Slide 4: Classification of projects
Successful
  completed on time
  within budget
  meets users’ requirements for functionality
Challenged
  either late or over budget
  reduced in scope
Failed
  cancelled, or
  system never used

## Slide 5: Some facts
5
Most IT projects are less than successful as measured by
  finishing on time
  finishing within budget
  meeting the need based on the original problem definition

## Slide 6: Project success rates
(c) http://www.drdobbs.com/architecture-and-design/the-non-existent-software-crisis-debunki/240165910

## Slide 7: Project success factors?
Some primary reasons that projects fail
  Undefined project management practices
  Poor IT management and procedures
  Inadequate executive support for the project
  Inexperienced project managers
  Unclear business needs and project objectives
  Inadequate user involvement
Some reasons that projects succeed:
  Clear system requirement definitions
  Substantial user involvement
  Support from upper management
  Thorough and detailed project plans
  Realistic work schedules and milestones

## Slide 8: Project Management
Project management is organizing and directing other people to achieve a planned result within a predetermined schedule and budget
  Small projects are hard to manage
  This challenge is multiplied for large, complex projects

## Slide 9: Project Manager - Internal roles
manage people and resources
serves as centre-point of the team
  develop project schedule
  recruiting and training
  assigning tasks to teams and team members
  assess project risks
  monitory and control project deliverables

## Slide 10: Project Manager - External roles
Conduct public relations
serves as relay to outside
  report project’s status and progress
  work directly with client and other stakeholders
  identifies resources needs
  obtains resources

## Slide 12: Roles
Project Manager
  develops the project schedule
  recruits and trains team members
  assigns works to teams
  assesses project risks
  monitors and controls project deliverables and milestones
Team Leaders
  facilitates members of their team
  looking forward for road blocks
  access to resources
  facilitate communication

## Slide 13: Roles [2]
Developers
  responsible for delivering the product, based on the specifications
  often involved in developing the specification too
  prototyping
QA
  verifies the system meets the specs.
  should be actively involved in development
Documentation
  creates instructional materials
  documents changes to the spec (from the user’s perspective)

## Slide 14: Project management and SDLC tasks for a predictive project
project planning involves both project management and SDLC tasks, because planning for a project requires participation by both the key team members and the project manager

## Slide 15: Project management and SDLC tasks for an adaptive project

## Slide 16: Formality and Ceremony of Projects
What level of formality is right?
  how much documentation?
  how traceable are the specifications?
  how formal is the decision-making process?

## Slide 17: Agile Software Development
Agile Software Development is a philosophy of software development that embraces flexibility and agility
Traditional Software Development
  Processes and tools
  Comprehensive documentation
  Contract negotiation
  Following a plan
Agile Development
  Individuals and Interactions
  Working Software
  Customer Collaboration
  Responding to change

## Slide 18: Agile’s 12 principles
Customer satisfaction by early and continuous delivery of valuable software
Welcome changing requirements, even in late development
Working software is delivered frequently (weeks rather than months)
Close, daily cooperation between business people and developers
Projects are built around motivated individuals, who should be trusted
Face-to-face conversation is the best form of communication (co-location)
Working software is the primary measure of progress
Sustainable development, able to maintain a constant pace
Continuous attention to technical excellence and good design
Simplicity—the art of maximizing the amount of work not done—is essential
Best architectures, requirements, and designs emerge from self-organizing teams
Regularly, the team reflects on how to become more effective, and adjusts accordingly

## Slide 19: Agile Development
Small, quick increments
  1-4 weeks
Minimal up-front planning and design
All functions take place at each iteration
  planning, analysis, design, coding, unit testing, acceptance testing
All teams include a customer representative Daily stand-up (or scrum)
At end of each iteration product is demo’d to stakeholders

## Slide 20: Scrum
for teams of 3-9 developers
2 week cycles (sprints)
daily meeting
deliverable software at end of each cycle

## Slide 21: Kanban
visualization technique
helps spot bottlenecks
members pull work when they have capacity

## Slide 23: Thank you for your attention! Q&A